Project Time Estimation Report 
(5-Week Plan)

Deal Room – Opportunity & POC Management System

1. Introduction

The Deal Room project is planned over 5 weeks, divided into 10 phases with two phases completed each week. The schedule ensures project setup, feature development, business logic, integration, testing, and deployment are completed in a structured manner.

2. Week-wise Time Estimation

Week

Phase

Major Activities

Owner(s)

Week 1

Phase 1

Environment setup, Git, PostgreSQL, initialization

Rajdeep

Week 1

Phase 2

Database schema, migrations, backend foundation

Rajdeep

Week 2

Phase 3

Opportunity module, Activity Log, OEM Registry

Rajdeep

Week 2

Phase 4

POC Exit Criteria, Stakeholder Mapping

Aditya

Week 3

Phase 5

Forecast, conversion, stage-ageing formulas

Deekshitha

Week 3

Phase 6

Dashboard queries, reconciliation testing

Deekshitha

Week 4

Phase 7

Dataset loading and validation

Rajdeep & Deekshitha

Week 4

Phase 8

Module integration, API & user testing

Aditya & Rajdeep

Week 5

Phase 9

Bug fixing, performance testing, documentation

Entire Team

Week 5

Phase 10

Final testing, deployment, presentation

Entire Team

3. Team Responsibilities

Rajdeep Singh Sidhu: Environment setup, database, schema, Opportunity module, Activity Log, OEM Partner Registry, backend integration and Concurrency.

Aditya Narayan Gour: POC Exit Criteria, Stakeholder Mapping, validation, workflow testing, scope management, final integration and presentation.

Deekshitha Karri: Forecast and conversion formulas, stage-ageing calculations, dashboard queries, reconciliation testing, data validation and verification, stalled-deal flag validation, documentation, dashboard performance analysis, and support for integration testing.

4. Overall Time Allocation

Category

Duration

Project Setup & Database

1 Week

Feature Development

1 Week

Business Logic & Dashboard

1 Week

Integration & Testing

1 Week

Documentation & Deployment

1 Week

5. Conclusion

The five-week schedule provides a structured roadmap for developing the Deal Room application. Dividing the work into ten phases enables systematic development, balanced workload distribution, and timely completion through progressive integration and testing.